POINT ROBERTS WATER DISTRICT NO. 4

Special Scheduled Meeting of

January 21, 2010

MINUTES

The Meeting of the Point Roberts Water District No. 4 Board of Commissioners was called to order at 9:04 a.m.  In attendance were Commissioners Anderson, Hackleman, Meursing, and Manager Bourks.  Meg Olson - All Point Bulletin

1.   RESOLUTION NO. 615

Commissioner Anderson moved to accept Resolution No. 615.  This is a Resolution of the 	Board of Commissioners of Point Roberts Water District No. 4, Whatcom County, 	Washington, Declaring the Existence of an Emergency Relating To the Cliff Road Water 	Line Failure And Waiving The Formal Bidding Requirements of RCW 57.08.050.  The 	motion was seconded by Commissioner Meursing and passed.

2.  ENGINEERING SERVICES AGREEMENT

Commissioner Meursing moved to accept the Supplementary Scope of Services for 	additional topographic surveying, and design engineering related to adding a portion of 	work to the existing water main replacement schedule described as approximately 1,900 	lineal feet of water main along Cliff Road from Toronto Way, easterly to Province Road.  	The motion was seconded by Commissioner Anderson and passed.

3.   COMMISSIONER’S COMMENTS:

The next Regular Meeting of the Board of Commissioners will be February 9th, 2010 at  	7:00 p.m.

As the Commissioners had no further comments, the meeting adjourned at  9:23 a.m. on a motion from Commissioner Hackleman and seconded by Commissioner Anderson.

_______________________________

Scott Hackleman  – Chairman

_______________________________

N. Madeleine Anderson - Secretary

________________________________

William H. Meursing - Commissioner

Date:_______________________________